# MarkFlow

# Health Audit, Spec Review

# &

# Implementation Plan v2

Version 0.22.19  |  Branch: vector  |  Date: 2026-04-09
Prepared for Xerxes Shelley

Part 1: Live System Health Audit (log analysis + DB inspection)
Part 2: Specification Review Answers (C1-C6, M1-M5, S1-S6)
Part 3: Implementation Plan for Remaining Work

# Table of Contents

PART 1: LIVE SYSTEM HEALTH AUDIT

1. Executive Summary

2. Key Metrics Snapshot

3. Critical Findings (6 issues)

4. Deep Pipeline Analysis

5. Prioritized Recommendations (13 items)

6. Implementation Tracking Checklist

PART 2: SPECIFICATION REVIEW ANSWERS

7. Critical Recommendations (C1-C6)

8. Medium Recommendations (M1-M5)

9. Suggested Improvements (S1-S6)

PART 3: IMPLEMENTATION PLAN

10. Items Requiring Implementation

11. Phased Execution Plan

12. Master Checklist

APPENDICES

A. Log Analysis Methodology

B. Container State

C. SQLite Configuration

D. bulk_files Duplication Distribution

# PART 1: LIVE SYSTEM HEALTH AUDIT

# 1. Executive Summary

The MarkFlow stack is operational (14-hour uptime, all 4 containers healthy), scanning is active, and the lifecycle state machine is functioning. However, log analysis and DB inspection reveal six systemic issues that degrade performance, inflate database size, and block the image analysis pipeline.

The most critical finding is a polling-driven status endpoint that blocks for up to 7 minutes under load, creating cascading DB contention across the entire system. Combined with relentless frontend polling (2,200 requests/hour with zero users), a 100% failure rate on vision analysis (MIME mismatch), and 3.1x row inflation in bulk_files, the system is doing significant wasted work.

Deep pipeline analysis reveals additional architectural bottlenecks: per-file DB writes in the worker loop (276K individual UPDATEs), a conversion semaphore limited to 3 (starving 5 of 8 workers), and file I/O operations held inside DB transactions causing lock contention.

# 2. Key Metrics Snapshot

| Metric | Value | Assessment |
| --- | --- | --- |
| source_files (total) | 88,536 | Healthy |
| - active | 83,091 |  |
| - marked_for_deletion | 2,467 |  |
| - in_trash | 2,978 |  |
| bulk_files (total) | 276,320 | !! 3.1x ratio to source_files |
| - pending | 263,609 | !! 95% unconverted backlog |
| - converted | 4,346 (1.6%) | !! Pipeline barely converting |
| - unrecognized | 7,748 |  |
| - failed | 177 |  |
| - skipped | 440 |  |
| Database size | 312.9 MB (WAL mode) | Growing fast |
| SQLite busy_timeout | 5,000 ms | !! Too short |
| lifecycle.trashed events (today) | 35,341 | !! 2,500/hour |
| Vision API success rate | 20% (29/115 fail) | !! MIME mismatch |
| DB contention log | 2.4M lines | !! Chronic |
| HTTP requests (status polling) | ~49,000/day | !! Zero-user baseline |

## Query Benchmark (direct SQLite, no contention)

| Query | Result | Duration |
| --- | --- | --- |
| Active source_files COUNT | 83,091 | 935 ms |
| Pending conversion (NOT EXISTS join) | 82,898 | 200 ms |
| Failed (NOT EXISTS join) | 70 | 160 ms |
| Unrecognized (NOT EXISTS join) | 1,638 | 196 ms |
| Total (all 4 queries) | - | ~1,500 ms (cold) |

Under contention (during active scans), these same queries balloon to 5-431 seconds.

# 3. Critical Findings

## 3.1  [CRITICAL] Pipeline Stats Endpoint Blocks Up to 7 Minutes

Endpoint: /api/pipeline/stats  &  /api/pipeline/status

File: api/routes/pipeline.py, lines 226-298

At startup (04:33 UTC), 8 queued requests each took 5-7 minutes (peak: 431s). Runs four NOT EXISTS subqueries across 276K bulk_files rows plus three Meilisearch HTTP calls, polled every 5 seconds by the frontend.

| Duration | Endpoint | Timestamp (UTC) |
| --- | --- | --- |
| 431,473 ms (7.2 min) | /api/pipeline/status | 04:33:54 |
| 430,504 ms (7.2 min) | /api/pipeline/stats | 04:33:54 |
| 408,230 ms (6.8 min) | /api/pipeline/stats | 04:33:54 |
| 30,350 ms | /api/pipeline/stats | 04:34:32 |
| 5,287 ms | /api/pipeline/stats | 05:23:26 |

Root cause: Full table scans on 276K rows, no result caching, polled 838x/hour.

Impact: Holds SQLite read lock, blocking all concurrent writes.

## 3.2  [HIGH] Frontend Polling Generates ~2,200 Requests/Hour

File: static/js/global-status-bar.js, line 38

| Endpoint | Requests/Hour | Effective Interval |
| --- | --- | --- |
| /api/admin/active-jobs | 1,351 | ~2.7 sec |
| /api/pipeline/stats | 838 | ~4.3 sec |
| /api/scanner/progress | 838 | ~4.3 sec |
| /api/auto-convert/status | 172 | ~21 sec |

With zero users, this generates 49,000+ DB-backed requests/day.

## 3.3  [HIGH] Vision Adapter Failing 100% -- MIME Mismatch

File: core/vision_adapter.py

All 115 image analysis batches failed with HTTP 400 from Anthropic API: files with .jpg extension are actually GIFs. The adapter trusts the extension instead of sniffing magic bytes. ~1,150 images not getting AI descriptions.

## 3.4  [HIGH] bulk_files Row Inflation -- 3.1x source_files

276,320 bulk_files rows for 88,536 source_files. Each bulk scan job creates new rows keyed by (job_id, source_path), so re-scanning creates duplicates.

| Rows per Path | Paths | Wasted Rows |
| --- | --- | --- |
| 1 | 23,729 | 0 |
| 2 | 27,187 | 27,187 |
| 3 | 20,115 | 40,230 |
| 4-6 | 3,925 | ~13,164 |
| 7-8 | 9,981 | ~65,174 |
| 10-22 | ~3,600 | ~42,000 |
| TOTAL | 88,536 | ~187,784 wasted |

## 3.5  [MEDIUM] Lifecycle Churn -- 35K Trash Events in 14 Hours

With lifecycle_grace_period_hours at 12 (testing; production: 36+) and lifecycle_trash_retention_days at 7 (production: 60+), files cycle rapidly. 35,341 trash events today at ~2,500/hour. Expected with test timers but generates massive log volume and DB write pressure.

## 3.6  [MEDIUM] Chronic DB Contention -- 2.4M Lines

| Error Source | Count | Type |
| --- | --- | --- |
| scheduler.trash_move_failed | 21 | database is locked |
| analysis_worker.drain_db_locked_skip | 16 | database is locked |
| lifecycle_scan.deletion_detection_error | 12 | database is locked |
| bulk_job_fatal | 5 | fatal error |
| Trash expiry skipped (max instances) | 8 | job overlap |
| Lifecycle scan skipped (max instances) | 3 | job overlap |

# 4. Deep Pipeline Analysis

## 4.1  Scanning (bulk_scanner.py)

The bulk scanner walks the source share and upserts files into bulk_files. Each scan job creates rows keyed by (job_id, source_path). Re-scanning in a new job creates entirely new rows -- this is the root cause of 3.1x inflation.

Key bottleneck: Per-file DB round-trip in the upsert loop (276K individual upserts).

Fix: Cross-job dedup after each scan, or change key to (source_path) only.

## 4.2  Worker Pool & Conversion (bulk_worker.py, converter.py)

8 async workers pull pending files, but the conversion semaphore is hardcoded to 3. 5 of 8 workers are blocked on the semaphore at any time. Each file also triggers 3-4 individual DB writes for progress counters.

| Per-File DB Write | Location |
| --- | --- |
| Skip counter increment | bulk_worker.py ~line 576 |
| Fail counter increment | bulk_worker.py ~line 632 |
| Convert counter increment | bulk_worker.py ~line 836 |
| Record conversion result | converter.py ~line 639 |
| OCR stats update (conditional) | converter.py ~line 661 |

Fix: Batch counter updates every 50 files. Raise semaphore to 6-8.

## 4.3  Scheduler (scheduler.py)

| Job | Interval | Yields to Bulk? | Status Today |
| --- | --- | --- | --- |
| lifecycle_scan | 45 min | Yes | Skipped 3x |
| trash_expiry | 1 hour | Yes | Skipped 8x |
| db_compaction | Weekly | Yes | OK |
| bulk_files_self_correction | 6 hours | Yes | OK |
| _pipeline_watchdog | 1 hour | No | Missed 1x |
| _run_deferred_conversions | 15 min | Yes | Skipped 1x |

Risk: Orphaned jobs (crash/OOM) block all maintenance indefinitely. No stale detection.

## 4.4  Lifecycle (lifecycle_manager.py)

move_to_trash() performs file I/O (shutil.move) inside a DB transaction. When the move takes >5s on network storage, the transaction holds the write lock, causing 21 'database is locked' errors today.

Fix: Move file I/O outside the transaction boundary.

## 4.5  DB Connection (connection.py)

Each DB operation opens a new aiosqlite connection (no pooling). 8 workers x 3-4 writes/file = 24+ concurrent connection attempts. PRAGMA setup runs per connection.

Fix: Connection pool (3-5 reusable connections). Read-only connection for analytics.

# 5. Prioritized Recommendations

## P0 -- Critical (fix this week)

### 5.1  Cache Pipeline Stats (15-30s TTL)

Effort: Small (1-2 hours)  |  Files: api/routes/pipeline.py

In-memory cache with 15-30s TTL on pipeline_stats() and pipeline_status(). Eliminates 95%+ of heavy queries. Single biggest performance win.

[ ]  Add TTL cache to pipeline_stats()

[ ]  Add TTL cache to pipeline_status()

[ ]  Verify cache invalidates on bulk job start/complete

### 5.2  Fix Vision Adapter MIME Detection

Effort: Small (30 min)  |  Files: core/vision_adapter.py

Detect actual MIME from file magic bytes instead of trusting extension. Unblocks ~1,150 stalled images immediately.

[ ]  Add magic-byte MIME detection

[ ]  Fallback to extension if magic bytes fail

[ ]  Re-queue failed analysis_queue entries

## P1 -- High (fix within 2 weeks)

### 5.3  Reduce Frontend Polling (5s -> 15-30s)

Effort: Small (30 min)  |  Files: static/js/global-status-bar.js

[ ]  Increase interval to 15-30s (visible), 60s (hidden)

[ ]  Audit all page-specific polling timers

### 5.4  Deduplicate bulk_files

Effort: Medium (2-4 hours)  |  Files: core/db/bulk.py, core/bulk_scanner.py

[ ]  Choose dedup strategy (cross-job cleanup vs key change)

[ ]  One-time cleanup of ~187K duplicate rows

[ ]  Benchmark pipeline/stats before and after

### 5.5  Increase SQLite busy_timeout (5s -> 30s)

Effort: Trivial (5 min)  |  Files: core/db/connection.py

[ ]  Increase busy_timeout to 30,000ms

### 5.6  Batch Worker Counter Updates

Effort: Small (1-2 hours)  |  Files: core/bulk_worker.py

[ ]  In-memory counter accumulator, flush every 50 files

[ ]  Verify SSE progress updates still work

## P2 -- Medium (next cycle)

[ ]  5.7  Raise conversion semaphore (3 -> 6-8) -- core/converter.py

[ ]  5.8  Suppress httpx/httpcore debug logging -- core/logging_config.py

[ ]  5.9  Connection pooling (3-5 reusable connections) -- core/db/connection.py

[ ]  5.10  Move file I/O outside DB transactions -- core/lifecycle_manager.py

[ ]  5.11  Preferences caching (5-min TTL) -- core/scheduler.py

[ ]  5.12  Stale job detection (heartbeat + 30-min timeout) -- core/scheduler.py

[ ]  5.13  Vector indexing backpressure (bounded semaphore) -- core/bulk_worker.py

# 6. Implementation Tracking Checklist

| # | Action | Priority | Effort | Status | Notes |
| --- | --- | --- | --- | --- | --- |
| 5.1 | Cache pipeline stats | P0 | Small | [ ] | Biggest single win |
| 5.2 | Fix vision MIME detection | P0 | Small | [ ] | Unblocks 1,150 images |
| 5.3 | Reduce frontend polling | P1 | Small | [ ] | 49K fewer req/day |
| 5.4 | Deduplicate bulk_files | P1 | Medium | [ ] | Delete ~187K rows |
| 5.5 | Increase busy_timeout | P1 | Trivial | [ ] | 5-minute fix |
| 5.6 | Batch counter updates | P1 | Small | [ ] | 98% fewer DB writes |
| 5.7 | Raise conversion semaphore | P2 | Trivial | [ ] | Profile first |
| 5.8 | Suppress httpx logging | P2 | Trivial | [ ] | 40K fewer lines/day |
| 5.9 | Connection pooling | P2 | Medium | [ ] |  |
| 5.10 | I/O outside transactions | P2 | Medium | [ ] |  |
| 5.11 | Preferences caching | P2 | Small | [ ] |  |
| 5.12 | Stale job detection | P2 | Medium | [ ] |  |
| 5.13 | Vector backpressure | P2 | Small | [ ] |  |
| -- | Restore prod lifecycle timers | Pre-prod | N/A | [ ] | ACTION REQUIRED |

# PART 2: SPECIFICATION REVIEW ANSWERS

Each item from the March 23, 2026 Specification Review is addressed below. Status is verified against the live codebase as of 2026-04-09.

# 7. Critical Recommendations (C1-C6)

## C1. Round-Trip Fidelity Tiers

STATUS: FULLY IMPLEMENTED

All three fidelity tiers are implemented and functioning:

| Tier | Description | Implementation |
| --- | --- | --- |
| Tier 1 | Structure (headings, paragraphs, lists, tables, images) | DocxHandler.ingest() via python-docx. Always applied. |
| Tier 2 | Styles restored from sidecar when available | generate_sidecar() in core/metadata.py. SHA-256[:16] content-hash keying. |
| Tier 3 | Original file patch (highest fidelity) | _patch_from_original() in docx_handler.py:840-915. 80% hash-match threshold. |

Content-addressable anchoring is fully implemented via compute_content_hash() in core/document_model.py:189, which returns SHA-256[:16] of normalized content. This ensures minor Markdown edits do not invalidate the entire sidecar. Tier 3 preserves original document structure, styles, themes, and settings while applying Markdown-driven content changes as patches.

Action needed: None. All three recommendations are implemented.

## C2. Mammoth Markdown Output

STATUS: NOT APPLICABLE -- SUPERIOR APPROACH IN PLACE

MarkFlow does NOT use Mammoth's deprecated Markdown output. The codebase uses direct python-docx extraction, which is actually superior to the recommended mammoth -> HTML -> markdownify pipeline:

- Eliminates intermediate format conversions (no HTML step)
- Avoids Mammoth's deprecated Markdown output entirely
- Uses the same library (python-docx) for both extraction and reconstruction
- Simpler debugging with fewer conversion-loss points

Note: mammoth and markdownify are still listed in requirements.txt but are never imported anywhere in the codebase. These are legacy artifacts and can be removed to reduce image size.

Action needed: Remove unused mammoth and markdownify from requirements.txt.

## C3. WeasyPrint Fallback for Headless Environments

STATUS: PARTIALLY IMPLEMENTED -- fpdf2 FALLBACK MISSING

WeasyPrint is the primary PDF export engine (formats/pdf_handler.py:372). A startup health check exists (core/health.py:113-128) that detects if WeasyPrint is importable and logs a warning referencing fpdf2 as fallback. Both packages are in requirements.txt.

However, the actual fpdf2 fallback code path is NOT implemented in the PDF export logic. If WeasyPrint fails at runtime, the conversion fails entirely.

### ANSWER: Is this a real concern or scope creep?

This is a REAL concern, not scope creep, for two reasons:

1. MarkFlow runs in Docker (headless by design). WeasyPrint depends on Cairo, Pango, and GDK-PixBuf -- system libraries that can break on base image updates. If any of these libraries fail to load, ALL PDF exports fail silently.

2. The friend-deployment package (documented in memory) targets machines you do not control. Those machines may have different base images or library versions.

The fix is small: add an if/else in the PDF export path that tries WeasyPrint first, catches ImportError, and falls back to fpdf2 with a quality warning in the output.

Action needed: Implement fpdf2 fallback in formats/pdf_handler.py export path.

## C4. Concurrency Model for Batch Processing

STATUS: FULLY IMPLEMENTED

| Recommendation | Status | Implementation |
| --- | --- | --- |
| asyncio.to_thread() for CPU-bound work | Done | core/converter.py:8,185,629 and core/bulk_worker.py |
| Max concurrency limit (semaphore) | Done | converter.py:71 -- Semaphore(3), configurable via MAX_CONCURRENT_CONVERSIONS |
| Batch state in SQLite for crash recovery | Done | core/db/schema.py:46-56 batch_state table; core/db/conversions.py:134-154 upsert |

The concurrency model is correct but the semaphore is set conservatively at 3. See audit finding 5.7 -- raising to 6-8 would improve throughput by utilizing all 8 workers.

Action needed: Raise semaphore default (see audit item 5.7).

## C5. PDF OCR Detection Heuristic

STATUS: FULLY IMPLEMENTED

Multi-signal OCR detection in core/ocr.py:32-89 (needs_ocr() function):

| Signal | Implementation |
| --- | --- |
| Text length / page area ratio | Entropy/stddev blank detection |
| Character encoding consistency | Entropy + edges combo (photo vs text) |
| Bounding box validation | OCRWord includes bbox tuple (core/ocr_models.py:27) |
| Confidence threshold | Configurable via preferences (default 80) |

### ANSWER: How does this work in a document repository?

In the context of MarkFlow's document repository:

1. During bulk scanning, each PDF is analyzed page-by-page. The heuristic runs on every page to determine if OCR is needed (some PDFs have mixed pages -- some digital, some scanned).

2. If ANY page triggers the OCR threshold, the file is flagged for OCR processing. The confidence score is stored in the analysis_queue and visible in the Pipeline Files UI.

3. The force-OCR flag is not explicitly named 'force_ocr' but is effectively controlled via the OCR confidence threshold preference. Setting it to 0 forces OCR on everything. The 'unattended' mode in OCRConfig auto-processes without user review.

4. For the repository use case, the last bullet (force-OCR per file) could be useful as a manual override in the Pipeline Files page -- users could right-click a file and force re-OCR regardless of the heuristic.

Action needed: Consider adding per-file force-OCR button in Pipeline Files UI (low priority).

## C6. PyMuPDF Over pdfplumber for Performance

STATUS: PARTIALLY IMPLEMENTED -- AUTO-SWITCHING NOT BUILT

A pdf_engine preference exists in core/db/preferences.py:19 (default: 'pymupdf'), but pdfplumber is actually used as the primary ingestion tool in formats/pdf_handler.py. The preference setting exists but the switching logic is not implemented.

The recommendation to auto-switch based on table detection is not built. Currently pdfplumber handles everything, which means table extraction is good but general text extraction is slower than necessary for non-table PDFs.

Action needed: Implement PyMuPDF as primary with auto-fallback to pdfplumber for table-heavy PDFs. Detection: attempt PyMuPDF extraction first, check for table indicators (gridlines, repeated column alignment), switch to pdfplumber if detected.

# 8. Medium Recommendations (M1-M5)

## M1. Image Handling Pipeline

STATUS: FULLY IMPLEMENTED

| Recommendation | Status | Implementation |
| --- | --- | --- |
| Content-hash naming | Done | core/image_handler.py:52 -- sha256[:12] + '.png' |
| Non-web format conversion (EMF/WMF/TIFF -> PNG) | Done | image_handler.py:20,62-65 -- _CONVERT_FORMATS set |
| Dimension preservation in sidecar | Done | image_handler.py:84-91 -- width/height from PIL |

Action needed: None.

## M2. File Size Limits / Upload Validation

STATUS: FULLY IMPLEMENTED

| Recommendation | Status | Implementation |
| --- | --- | --- |
| Disk space checks | Done | core/converter.py:120-125 validate_file_size() |
| Zip bomb detection | Done | converter.py:128-153 -- ZIP_BOMB_RATIO=200 |
| Max upload size | Done | DEFAULT_MAX_FILE_MB=100 (env: MAX_UPLOAD_MB) |
| API validation | Done | api/routes/convert.py:54-70 |

Action needed: None.

## M3. SQLite Concurrent Write Limitations

STATUS: FULLY IMPLEMENTED

| Recommendation | Status | Implementation |
| --- | --- | --- |
| WAL mode | Done | core/db/connection.py:55 |
| busy_timeout | Done (but too low) | connection.py:56 -- set to 5s (audit recommends 30s) |
| Batch history inserts | Done | db_write_with_retry() with exponential backoff |

Action needed: Increase busy_timeout to 30s (see audit item 5.5).

## M4. Output File Cleanup Strategy

STATUS: FULLY IMPLEMENTED

| Recommendation | Status | Implementation |
| --- | --- | --- |
| Configurable retention period | Done | lifecycle_manager.py:29 -- TRASH_RETENTION_DAYS=60 |
| Cleanup task on schedule | Done | scheduler.py -- trash_expiry runs hourly |
| Disk usage indicator | Done | GET /api/admin/disk-usage endpoint |
| Manual purge button | Done | Settings UI configures retention_days |

Action needed: None.

## M5. PPTX Chart/SmartArt Support

STATUS: FULLY IMPLEMENTED

| Recommendation | Status | Implementation |
| --- | --- | --- |
| Chart extraction | Done | formats/pptx_handler.py:165-179 -- [Chart] placeholder |
| SmartArt handling | Done | Logged as warnings per documentation |
| Unsupported element warnings | Done | pptx_handler.py:178 -- model.warnings.append() |
| OLE object handling | Done | pptx_handler.py:182-194 -- HTML comments |

Action needed: None. Consider rendering charts to PNG via LibreOffice headless (enhancement).

# 9. Suggested Improvements (S1-S6)

## S1. Conversion Preview Before Committing

STATUS: FULLY IMPLEMENTED

POST /api/convert/preview endpoint (api/routes/convert.py:161-206) returns: detected format, estimated page count, OCR likelihood, element counts (headings, paragraphs, tables, images), and warnings.

### ANSWER: How does this work in a headless environment?

The preview endpoint is an API call, not a GUI operation. In a headless environment (Docker, CI/CD, scripts), you call POST /api/convert/preview with the file, and it returns a JSON response with the preview data. No browser or display needed.

For the web UI (which is the primary interface), the preview appears as a modal dialog before the user confirms the conversion. In headless/API mode, the caller decides whether to proceed based on the JSON response.

This works perfectly in Docker because the FastAPI server handles everything server-side -- the 'preview' is just lightweight file analysis, not rendering.

Action needed: None.

## S2. Microsoft markitdown as Alternative Engine

STATUS: INSTALLED BUT NOT INTEGRATED

markitdown[all] is listed in requirements.txt:49 as an 'Alternative conversion engine' but is not wired into the main conversion pipeline.

### ANSWER: Is markitdown a better engine?

No -- markitdown is NOT a better engine for MarkFlow's use case. Here is why:

1. markitdown is one-directional (Office -> Markdown only). MarkFlow needs bidirectional conversion (Markdown -> Office too). markitdown cannot reconstruct .docx files.

2. markitdown does not support fidelity tiers or style sidecars. It produces plain Markdown with no metadata preservation -- no fonts, colors, spacing, or layout data.

3. MarkFlow's python-docx direct extraction already gives better control over the conversion pipeline, with content-hash keying for round-trip fidelity.

4. markitdown IS useful as a validation reference -- you could compare its output against MarkFlow's output to catch edge cases. This is a low-priority enhancement.

Recommendation: Do NOT replace the current engine. Optionally use markitdown as a comparison tool for testing. Remove from requirements.txt if not actively used to reduce Docker image size.

Action needed: Remove from requirements.txt unless used for validation testing.

## S3. Format-Agnostic Intermediate Representation

STATUS: FULLY IMPLEMENTED

The DocumentModel (core/document_model.py) is the format-agnostic intermediate representation. All format handlers convert to/from this model, reducing the converter matrix from NxM to N+M.

### ANSWER: Benefits to MarkFlow as built now

The DocumentModel is already providing these benefits:

1. Adding a new format requires only one handler (format <-> DocumentModel), not one handler per target format. MarkFlow supports ~100 extensions with ~15 handlers.

2. Style metadata is carried natively in the model (ElementType enum, content_hash, style_data dict), reducing sidecar complexity.

3. The content_hash on each Element enables sidecar matching independent of format.

4. Testing is simpler: verify each handler against DocumentModel, not against every other format.

This is already one of MarkFlow's strongest architectural decisions. No changes needed.

Action needed: None.

## S4. Checksum Verification for Round-Trip Testing

STATUS: PARTIALLY IMPLEMENTED -- NEEDS EXPANSION

Round-trip tests exist (tests/test_roundtrip.py, tests/test_round_trip.py) with structural comparisons for heading count and table dimensions. The content_hash field in DocumentModel enables structural comparison.

Missing: explicit structural hash function that combines all metrics into a single comparable hash. Currently comparison is done per-metric in individual test assertions.

Action needed: Implement structural_hash() function in DocumentModel that combines: heading count + text, table dimensions + cell content, image count + dimensions, list item count + nesting depth. Add to round-trip test suite.

## S5. Version the Style Sidecar Schema

STATUS: FULLY IMPLEMENTED

| Feature | Implementation |
| --- | --- |
| schema_version field | core/metadata.py:22 -- SCHEMA_VERSION = '1.0.0' |
| Supported versions set | metadata.py:24 -- SUPPORTED_SCHEMA_VERSIONS |
| Version included in output | generate_sidecar() at metadata.py:107 |
| Version validation on load | load_sidecar() at metadata.py:119-123 |
| Style extractor integration | core/style_extractor.py:6,23,41-42 |

### ANSWER: Should we migrate to this?

This is already implemented. The schema is at version 1.0.0 with a migration framework in place. When you add new style properties (e.g., for a new format), bump to 1.1.0 and add migration logic in load_sidecar() to handle older sidecars. The SUPPORTED_SCHEMA_VERSIONS set controls which versions are accepted.

Action needed: None. Migration framework is in place for future schema changes.

## S6. Docker / Docker Compose for Easy Setup

STATUS: FULLY IMPLEMENTED

| Feature | Implementation |
| --- | --- |
| Dockerfile | Multi-stage build, ports 8000 (FastAPI) + 8001 (MCP) |
| Dockerfile.base | System deps (Tesseract, Poppler, LibreOffice, WeasyPrint) |
| docker-compose.yml | 4 services: markflow, markflow-mcp, meilisearch, qdrant |
| Volume mounts | /app/data, /mnt/source:ro, /mnt/output-repo, drive mounts |
| Environment variables | .env.example with all configuration options |
| Friend deployment | 7-step setup documented (folder picker, hardware detect) |

Action needed: None.

# PART 3: IMPLEMENTATION PLAN

# 10. Items Requiring Implementation

From the audit and spec review, these items need implementation work. Items already fully implemented are excluded.

| # | Item | Source | Priority | Effort |
| --- | --- | --- | --- | --- |
| A | Cache pipeline stats (15-30s TTL) | Audit 5.1 | P0 | Small |
| B | Fix vision adapter MIME detection | Audit 5.2 | P0 | Small |
| C | Implement fpdf2 PDF export fallback | Spec C3 | P1 | Small |
| D | Implement PyMuPDF/pdfplumber auto-switching | Spec C6 | P1 | Medium |
| E | Reduce frontend polling frequency | Audit 5.3 | P1 | Small |
| F | Deduplicate bulk_files rows | Audit 5.4 | P1 | Medium |
| G | Increase SQLite busy_timeout | Audit 5.5 | P1 | Trivial |
| H | Batch worker counter updates | Audit 5.6 | P1 | Small |
| I | Raise conversion semaphore to 6-8 | Audit 5.7 + C4 | P2 | Trivial |
| J | Suppress httpx debug logging | Audit 5.8 | P2 | Trivial |
| K | Add structural_hash() for round-trip tests | Spec S4 | P2 | Small |
| L | Remove unused deps (mammoth, markdownify) | Spec C2 | P2 | Trivial |
| M | Connection pooling | Audit 5.9 | P2 | Medium |
| N | Move file I/O outside DB transactions | Audit 5.10 | P2 | Medium |
| O | Preferences caching (5-min TTL) | Audit 5.11 | P2 | Small |
| P | Stale job detection | Audit 5.12 | P2 | Medium |
| Q | Vector indexing backpressure | Audit 5.13 | P2 | Small |

# 11. Phased Execution Plan

## Phase 1: Critical Fixes (this week)

Goal: Eliminate the two biggest performance/correctness issues.

### A. Cache Pipeline Stats

Add an async TTL cache to pipeline_stats() and pipeline_status() in api/routes/pipeline.py. Implementation approach:

1. Add module-level cache dict: _stats_cache = {'result': None, 'time': 0}
2. At the top of pipeline_stats(), check if time.time() - _stats_cache['time'] < 20
3. If cache hit, return _stats_cache['result'] immediately
4. If cache miss, run the existing query logic, store result, update time
5. Use asyncio.Lock to prevent thundering herd (multiple requests triggering refresh)
6. Apply same pattern to pipeline_status()

Expected impact: Response time drops from 1.5s-431s to <10ms on cache hit. DB read load cut by ~50%.

### B. Fix Vision Adapter MIME Detection

In core/vision_adapter.py, before constructing the Anthropic API request, detect the actual MIME type from file magic bytes:

1. Read the first 32 bytes of the image file
2. Check magic bytes: GIF89a/GIF87a = image/gif, FFD8FF = image/jpeg, 89504E47 = image/png, 52494646...57454250 = image/webp
3. Use detected MIME instead of extension-based MIME
4. Fallback to extension-based if magic bytes are unrecognized
5. After deploying, re-queue the 115 failed analysis_queue entries for retry

Expected impact: Unblocks ~1,150 images for AI description. Vision success rate goes from 20% to ~95%+.

## Phase 2: High-Impact Fixes (week 2)

Goal: Reduce DB pressure and fix data inflation.

### C. fpdf2 PDF Export Fallback

In formats/pdf_handler.py export method:
1. Wrap WeasyPrint call in try/except ImportError
2. On failure, fall back to fpdf2 with equivalent output
3. Add a warning to the conversion result noting reduced quality
4. Log the fallback event for monitoring

### D. PyMuPDF/pdfplumber Auto-Switching

In formats/pdf_handler.py ingest method:
1. First pass: open with PyMuPDF (fitz), extract text
2. Table detection: check for gridline patterns or >3 columns of aligned text
3. If tables detected: re-extract with pdfplumber for that page
4. Merge results: PyMuPDF text + pdfplumber tables
5. Wire the pdf_engine preference to allow manual override

### E. Reduce Frontend Polling

In static/js/global-status-bar.js line 38:
1. Change visible interval from 5000 to 20000 (20 seconds)
2. Change hidden interval from 30000 to 60000 (60 seconds)
3. Audit pipeline-files.html, bulk.html for additional setInterval calls
4. Align all polling to 15-30s minimum

### F. Deduplicate bulk_files

One-time cleanup + ongoing prevention:
1. Write a migration that keeps only the LATEST row per source_path (highest job_id or most recent created_at)
2. DELETE the ~187K older duplicate rows
3. Run VACUUM to reclaim space (~200MB -> ~120MB)
4. Add post-scan cleanup in bulk_scanner.py to prune older duplicates after each scan
5. Benchmark pipeline/stats before and after

### G. Increase busy_timeout

In core/db/connection.py, change PRAGMA busy_timeout from 5000 to 30000. Single-line change. Deploy and monitor db-contention.log for reduction in 'database is locked' errors.

### H. Batch Worker Counter Updates

In core/bulk_worker.py:
1. Add a CounterAccumulator class with dict of pending increments
2. On each file completion, increment in-memory counter
3. Flush to DB every 50 files or every 5 seconds (whichever first)
4. Flush on job completion
5. Verify SSE progress events still fire at reasonable intervals

## Phase 3: Optimization (weeks 3-4)

Goal: Throughput improvements and code hygiene.

### I. Raise Conversion Semaphore

Change MAX_CONCURRENT_CONVERSIONS default from 3 to 6 in core/converter.py:71. Monitor CPU/memory during conversion to verify the system can sustain it. With the i7-10750H (6 cores, 12 threads), 6 concurrent conversions should be safe.

### J. Suppress httpx Debug Logging

In core/logging_config.py configure_logging(), add:
logging.getLogger('httpcore').setLevel(logging.WARNING)
logging.getLogger('httpx').setLevel(logging.WARNING)
Same pattern as the existing pdfminer suppression.

### K. Structural Hash for Round-Trip Tests

Add structural_hash() to DocumentModel that combines: heading count + text hashes, table dimensions + cell content hashes, image count, list item count + nesting. Return a single SHA-256 for comparison. Add to test_roundtrip.py.

### L. Remove Unused Dependencies

Remove mammoth and markdownify from requirements.txt. Verify no imports exist. Reduces Docker image size and pip install time.

### M. Connection Pooling

Replace per-call aiosqlite.connect() in core/db/connection.py with a pool of 3-5 reusable connections. Add a dedicated read-only connection for analytics endpoints (pipeline/stats, scanner/progress).

### N. Move File I/O Outside DB Transactions

In core/lifecycle_manager.py move_to_trash(): read metadata inside transaction, commit, perform shutil.move() outside transaction, then update status in a second quick transaction.

### O. Preferences Caching

Add a module-level cache for frequently-read preferences with a 5-minute TTL. Invalidate on PUT /api/preferences/<key>.

### P. Stale Job Detection

Add a last_heartbeat column to bulk_jobs. Update heartbeat every 60s during scan. On startup, mark jobs with status='running' and last_heartbeat > 30 min as 'interrupted'.

### Q. Vector Indexing Backpressure

In core/bulk_worker.py, replace unbounded asyncio.create_task() for Qdrant indexing with a bounded semaphore (20). If semaphore is full, skip indexing for that file (it will be picked up on next lifecycle scan).

# 12. Master Checklist

Combined tracking list for all work items from both the audit and spec review. Print this page and check off items as completed.

| Phase | # | Item | Source | Effort | Done |
| --- | --- | --- | --- | --- | --- |
| 1 | A | Cache pipeline stats (15-30s TTL) | Audit | Small | [ ] |
| 1 | B | Fix vision MIME detection (magic bytes) | Audit | Small | [ ] |
| 2 | C | fpdf2 PDF export fallback | Spec C3 | Small | [ ] |
| 2 | D | PyMuPDF/pdfplumber auto-switching | Spec C6 | Medium | [ ] |
| 2 | E | Reduce frontend polling (5s -> 20s) | Audit | Small | [ ] |
| 2 | F | Deduplicate bulk_files (~187K rows) | Audit | Medium | [ ] |
| 2 | G | Increase busy_timeout (5s -> 30s) | Audit | Trivial | [ ] |
| 2 | H | Batch worker counter updates | Audit | Small | [ ] |
| 3 | I | Raise conversion semaphore (3 -> 6) | Audit+C4 | Trivial | [ ] |
| 3 | J | Suppress httpx debug logging | Audit | Trivial | [ ] |
| 3 | K | Structural hash for round-trip tests | Spec S4 | Small | [ ] |
| 3 | L | Remove unused deps (mammoth, etc.) | Spec C2 | Trivial | [ ] |
| 3 | M | Connection pooling (3-5 connections) | Audit | Medium | [ ] |
| 3 | N | File I/O outside DB transactions | Audit | Medium | [ ] |
| 3 | O | Preferences caching (5-min TTL) | Audit | Small | [ ] |
| 3 | P | Stale job detection (heartbeat) | Audit | Medium | [ ] |
| 3 | Q | Vector indexing backpressure | Audit | Small | [ ] |
| -- | -- | Restore production lifecycle timers | Pre-prod | N/A | [ ] |
| -- | -- | Address 62 security audit findings | Pre-prod | Large | [ ] |

# Appendix A: Log Analysis Methodology

Analysis performed on 2026-04-09 against live container logs and on-disk log files. Log window: 04:28-18:13 UTC (~14 hours). All JSON-structured logs parsed and aggregated by event type and level. HTTP request durations extracted from request_complete events. DB state queried via python3 inside the running container.

| Source | Lines Analyzed |
| --- | --- |
| logs/markflow.log | 150,731 |
| logs/markflow-debug.log | 121,445 |
| logs/db-contention.log | 2,441,236 |
| logs/db-queries.log | 876,645 |
| logs/db-active.log | 42,447 |
| Total | 3,632,504 |

# Appendix B: Container State at Time of Audit

| Container | Image | Status | Ports |
| --- | --- | --- | --- |
| markflow | doc-conversion-2026-markflow | Up 14 hours | 8000 |
| markflow-mcp | doc-conversion-2026-markflow-mcp | Up 14 hours | 8001 |
| meilisearch | getmeili/meilisearch:latest | Up 14 hours (healthy) | 7700 |
| qdrant | qdrant/qdrant:latest | Up 14 hours (healthy) | 6333-6334 |

# Appendix C: SQLite Configuration

| Setting | Current | Recommended |
| --- | --- | --- |
| Journal mode | WAL | WAL (no change) |
| WAL autocheckpoint | 1,000 pages | 1,000 (no change) |
| busy_timeout | 5,000 ms | 30,000 ms |
| Database size | 312.9 MB | ~120 MB after dedup |
| Index count | 69 | Add 1-2 composite |

# Appendix D: bulk_files Duplication Distribution

How many bulk_files rows exist per unique source_path. Ideally each path = 1 row.

| Rows/Path | Paths | Total Rows | Waste |
| --- | --- | --- | --- |
| 1 | 23,729 | 23,729 | 0 |
| 2 | 27,187 | 54,374 | 27,187 |
| 3 | 20,115 | 60,345 | 40,230 |
| 4-6 | 3,925 | 17,089 | 13,164 |
| 7-8 | 9,981 | 75,155 | 65,174 |
| 10-22 | ~3,600 | ~45,628 | ~42,028 |
| TOTAL | 88,536 | 276,320 | ~187,784 |